# Course Registration Management System

# Weekly Status 10/28/2018

## CSCI-P465/565 (Software Engineering I)

## Status for week ending 10/28/2018

During this week, integrated the APIs to add to cart, delete from cart, fetch cart details, storing the comments for a course and retrieving the comments for the courses, with the frontend . Also created new API’s for fetching from shopping card data, adding financial aid to the users table and paying fees after checkout  
**Elements of  Weekly Status:**

1. **Project Function, Deliverable, Component Name**
   * Add ,delete, fetch from Shopping cart
   * Student’s personal details
   * Comments for courses
   * Individual Course pages
   * Professor home page with courses
   * Professor Schedule

**Responsible Person**

* + Sai worked on the backend and developed APIs for add to cart, delete from cart, fetch cart details, storing the comments for the courses and learned ReactJS.
  + Juhi worked on the API’s for fetching shopping card data, adding financial aid and paying fees.
  + Aravind worked on the frontend –Comments for course, individual course pages, professor home page and professor schedule view
  + Kriti worked on the front end, modified Payment Portal and created page for Student details.

**Man-Hours Worked this Week**  
Indicate the how many man-hours (round to the 0.25 hour) were spent on the activity in the following process areas:

* + Project Planning – 14 hours
  + Requirements Development – 0 hours
  + Design – 8 hours
  + Implementation - 43 hours
  + Test – 5 hours
  + Delivery – 0 hours
  + Project Management – 3 hours
  + Change Control – 6 hours
* **Estimated Component Percent Complete**  
  For each identified component, indicate the estimated completion percentage

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **ProjMgmt** | **Chng Ctrl** |
| Analysing and work on front end | Aravind | 5 | *N/A* | 6 | 17 | 3 | 0 | 3 | 2 | 100% |
| Analysing and work on front end | Kriti | 2 | NA | 2 | 8 | 0 | 0 | 0 | 0 | 100% |
| Learned ReactJS and worked on APIs for backend | Sai | 5 | NA | 0 | 8 | 2 | 0 | 0 | 4 | 100% |
| Analysing and sprint planning and worked on API’s for backend | Juhi | 2 | NA | 0 | 10 | 0 | 0 | 0 | 0 | 100% |

**Page Author/Creator:**Kriti Shree **Last Modified:** 10/28/2018