# Course Registration Management System

# Weekly Status 11/04/2018

## CSCI-P465/565 (Software Engineering I)

## Status for week ending 11/04/2018

During this week, registration and login using oAuth on both frontend and backend is implemented and API to fetch the calendar details of a student, APIs to fetch list of students who are enrolled for a course and a list of students who are enrolled by course and professor are implemented.

**Elements of  Weekly Status:**

1. **Project Function, Deliverable, Component Name**
   * oAuth using facebook is implemented.
   * Few APIs for student details are implemented.

**Responsible Person**

* + Sai worked on integrating oAuth with facebook and implemented the APIs for student’s calendar and to get the list of students enrolled for a course.
  + Aravind worked on sprint planning
  + Kriti worked on integrating profile page
  + Juhi worked on the course enrolment for students.

**Man-Hours Worked this Week**  
Indicate the how many man-hours (round to the 0.25 hour) were spent on the activity in the following process areas:

* + Project Planning – 8 hours
  + Requirements Development – 4 hours
  + Design – 0
  + Implementation - 19 hours
  + Test – 2 hours
  + Delivery – 1 hours
  + Project Management – 2 hours
  + Change Control – 0 hours
* **Estimated Component Percent Complete**  
  For each identified component, indicate the estimated completion percentage

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |
| Individual Dashboards for professors, student and admin. | Aravind | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 100% |
| Payment Portal and shopping cart | Kriti | 2 | 0 | 0 | 4 | 0 | 0 | 0 | 0 | 60% |
| APIs to fetch professors, students and courses.  Deployed backend API along with Database on Heroku | Sai | 2 | 2 | 0 | 12 | 2 | 1 | 0 | 0 | 100% |
| Update, retrieve and delete courses | Juhi | 2 | 0 | 0 | 3 | 0 | 0 | 0 | 0 | 80% |

**Page Author/Creator:**Sai Rohith Achanta **Last Modified:** 10/14/2018