# Course Registration Management System

# Weekly Status 11/11/2018

## CSCI-P465/565 (Software Engineering I)

## Status for week ending 11/11/2018

During this week, the frontend was deployed on Heroku. A number of changes made throughout the website for its beautification and AWS image upload and PDF attachment in email were functionalities we worked on.

**Elements of  Weekly Status:**

1. **Project Function, Deliverable, Component Name**
   * OAuth flow and deployment of frontend, beautification of the website, user profile, AWS image upload and PDF attachment of payment receipt.

**Responsible Person**

* + Sai worked on the backend on AWS image upload but couldn’t finish due to few issues. Will be able to achieve in next sprint. Also fixed deployment issues.
  + Aravind worked on feature for professor to see enrolled students, beautification of dashboard, changing CSS for appbar and font throughout the website, integrated OAuth flow and deployed frontend on Heroku.
  + Kriti worked on profile page integration for students, beautifying UI for website, Integrating toast API for notification and created logo for the website.
  + Juhi worked on backend for creating the user profile and on creating the schemas for tracking the semesters. Worked on sending PDF receipts of payment to each student for enrolled courses but couldn’t finish due to minor issues.

**Man-Hours Worked this Week**  
Indicate the how many man-hours (round to the 0.25 hour) were spent on the activity in the following process areas:

* + Project Planning – 4 Hours
  + Requirements Development – 4 Hours
  + Design – 1 Hours
  + Implementation - 36 Hours
  + Test – 0 Hours
  + Delivery – 0 Hours
  + Project Management – 0 Hours
  + Change Control – 4 Hours
* **Estimated Component Percent Complete**  
  For each identified component, indicate the estimated completion percentage

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |
| Sprint Planning | All team members | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 100% |
| Integration and deployment, CSS changes | Aravind | 2 | 2 | 0 | 18 | 0 | 0 | 0 | 1 | 100% |
| Toast notification and beautification of webpages | Kriti | 2 | 2 | 1 | 2 | 0 | 13 | 0 | 0 | 100% |
| AWS image upload and deployment issues | Sai | 2 | 2 | 0 | 6 | 0 | 0 | 0 | 3 | 100% |
| User profile and PDF attachment | Juhi | 2 | 2 | 0 | 10 | 0 | 0 | 0 | 0 | 80% |

**Page Author/Creator:** Juhi Deshkar **Last Modified:** 11/11/2018