# Course Registration Management System

# Weekly Status 11/18/2018

## CSCI-P465/565 (Software Engineering I)

## Status for week ending 11/18/2018

During this week, chat with uploading image for a course, PayPal integration, Payment receipt has been worked on.

**Elements of  Weekly Status:**

1. **Project Function, Deliverable, Component Name**
   * API to update financial aid to student
   * Changes to user’s model to store and retrieve colour theme for a user
   * Uploading image for a course to AWS S3 and retrieving it wherever it is needed.
   * Individual Chat functionality
   * Started with custom theme story

**Responsible Person**

* + Sai worked on financial aid for student, storing and retrieving colour theme for a user and uploading image for course and retrieving it wherever necessary.
  + Aravind worked on implementing the private chat feature and started with adding functionality for custom theme selection
  + Kriti worked on cleaning of CSS for login page, registration page and working on to add an option to upload profile photo on My profile page.
  + Juhi worked on integrating PayPal in payment portal and sending PDF receipt.

**Man-Hours Worked this Week**  
Indicate the how many man-hours (round to the 0.25 hour) were spent on the activity in the following process areas:

* + Project Planning – 8 hours
  + Requirements Development – 0 hours
  + Design – 2
  + Implementation - 50 hours
  + Test – 3 hours
  + Delivery – 3 hours
  + Project Management – 1 hours
  + Change Control – 0 hours
* **Estimated Component Percent Complete**  
  For each identified component, indicate the estimated completion percentage

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |
| Private Chat and Custom Theme selection | Aravind | 2 | 0 | 2 | 16 | 1 | 1 | 1 | 0 | 100% |
| CSS cleaning and profile picture uploading. | Kriti | 2 | 0 | 0 | 8 | 0 | 1 | 0 | 0 | 100% |
| APIs to fetch professors, students and courses.  Deployed backend API along with Database on Heroku | Sai | 2 | 0 | 0 | 18 | 2 | 1 | 0 | 0 | 100% |
| Paypal integration and payment receipt | Juhi | 2 | 0 | 0 | 8 | 0 | 0 | 0 | 0 | 100% |

**Page Author/Creator:**Sai Rohith Achanta **Last Modified:** 11/18/2018