## Slide 1: Course3600
Team: Aravind Parappil
Juhi Deshkar
Kriti Shree
Sai Rohith

## Slide 2: The Why
  In 2017 alone, there were ~43,710 students from Indiana University who had to refer multiple online sources before registering for a course
  3 in every 4 students felt that this process was tiresome

## Slide 3: What do we propose?
A one-stop shop for everything course-related
Enable student to make faster & better informed decision on courses (Chat with professors!)
Guide the student from course selection through payment
Done and
Done!

## Slide 4: How do we work?
Application rolled out as SaaS
Trial version with limit to user base released initially
Premium version with all features delivered
Continued support and on-demand feature development

## Slide 5: How do we do it?
Development
Testing

## Slide 6: Us v/s The Bandwagon
All-in-one solution
Custom views for professors, students and registrar!
Chat/Group chat with colleagues and professors
Integrated payment portal for easy registration

## Slide 7: What does it cost?
Resource location | Monthly Rate Card per developer(USD) | # Months | # Resources
Bloomington, IN | $10,000 | 1 | 4
Hardware & Infrastructure
$5,000
Base Package – up to 20,000 users
Additional 10,000 users
$3,000
Total Engagement Cost
$45,000

## Slide 8: Who will help us out?
Leverage tried and tested solutions for faster and reliable delivery
Free & open-source team chat SaaS solution
Secure authorization & authentication standard
Collaborate with external vendor for marketing and publicity endeavours

## Slide 9: Timelines
Milestone / Deliverable | Completion Date
Registration and Login | 09/29
Student Profile | 09/29
Course add, drop and search | 10/08
Individual Course pages | 10/08
Messaging and Chat | 10/22
Statistics of the course for registrar and professor | 11/05
Payment Portal | 11/26

## Slide 10: Let’s rewind
Hassle-free course registration sets the stage for a fruitful semester ahead!
Professors and students get their own customized dashboards with actionable insights
Unified web-portal for all course related needs help save user’s time and improve satisfaction
Easy to use portal will eventually lead to more footfall for universities

## Slide 11: Questions?
- Someone at IBM
reach.course360@gmail.com
Contact Us